Meeting Notes

Tasks

2/18 - 2/24

Team:
- Created a group chat through WhatsApp for easy communication
- Python is the established language of our app, with javascript incorporated for front end development
- To make things easier, Django is being used for development as well as MySQL for db related portions of the app

Sam
- Establish a piece of repository for team members to pull and understand.
- As of now, the application has a Django framework, with a “login” portion of the app instantiated, but not fully functional yet

Beyza
- Responsible for the UML diagram for the application to help team understand some of the flow for a user
- Will update as we incorporate user functionalities, such as procedures/user notes

Qavi
Updating the README as the app develops as well as establishing a way to connect to MySQL database

Aigerim
Unable to be in contact as of now, will assign tasks when communication is established

2/25 - 3/3

Sam
Debugging encryption functionality with login

Beyza
Come up with several more classes for our application, to be implemented by Sam

Qavi
Outline how we can get user flows to work for login, adding notes

3/4 - 3/10

Sam
Login able to store encrypted password, but cannot login, getting error “Invalid Salt.”

Beyza
Figure out running app locally, debug login if possible.

Qavi
Alternative to bcrypt?

3/11 - 3/17

Sam
- Figured out it is necessary to decode password before storing, although remains encrypted
- Login now functioning

Beyza
Researching how to separate logins by type of user

3/18 - 3/24

- Unable to meet this week
- Continue last week’s tasks

3/25 - 3/31

Sam
- How can different authorization be applied to doctors vs patients
- Figuring out how to connect notes to specific users and allow viewing by doctors

Beyza
Learn more about relational modeling with django models

Qavi
Begin writing some report materials

4/1 - 4/7

Sam
Trying to get notes to attach to users still. Utilizing mySQL was unsuccessful, so going to remain using Django models

Beyza and Qavi
Contribute to the report, requirements models, etc.

4/8 - 4/14

Sam
Add some more styling to the application to improve UI

Beyza and Qavi
Continue outlining the report

4/15 - 4/21

Sam
Add more styling, create logical note, patient/doctor setup

Beyza and Qavi
Contribute to the report, requirements models, etc.